BECK COMMERICAL LLC

BUILDING CONTRACT

THIS AGREEMENT made this 5th day February 2017, by and between Beck Commercial LLC , hereinafter called the Contractor, and  Recovery Land Holdings, hereinafter called the Owner.

WITNESSETH, that the Contractor and the Owner for the consideration named herein agree as follows:

ARTICLE 1. SCOPE OF THE WORK

The Contractor shall furnish all the materials and perform all of the work shown on the drawings and/or described to him by the owner, as annexed hereto as it pertains to work to be performed on property located at: 4905, 4911, 4915, 4925, 4931, & 4953 South 900 East, Murray UTAH

ARTICLE 2. TIME OF COMPLETION

The work to be performed under this Contract shall be commenced on or before March 1st, 2018 and shall be substantially completed on December 1st, 2018. Time is of the essence.

ARTICLE 3. THE CONTRACT PRICE

It is the Owners responsibility to pay the Contractor for all materials and for all labor to be performed under the Contract sum of 3,526,164.00US Dollars ($), subject to additions and deductions pursuant to authorized change orders between Contractor, Sub-Contractors and Owners.

ARTICLE 4. PROGRESS PAYMENTS

Payments of the Contract price shall be paid in the manner following:

- Contractor will submit 2 draws per month to the financing bank at any time during that calendared month during the construction of the project.

- Draw payments can be made to either the sub-contractor or the Contractor for each category of work.

- Contractor will provide a legal lien waiver for progress payments and final payments to all sub contractor payments.

- Contractor will be paid 15,000.00 per month for the duration of the construction of project.  Monthly payments to the contractor will begin March 1st, 2018.  The remaining balance of the Contractors fees will be paid upon the completion of the project.

ARTICLE 5. GENERAL PROVISIONS

1.  All work shall be completed in a workmanship like manner and in compliance with all building     codes and other applicable laws.

2. To the extent required by law all work shall be performed by individuals duly licensed and authorized by law to perform said work.

3. Contractor may at its discretion engage subcontractors to perform work hereunder, provided Contractor shall fully pay said subcontractor and in all instances remain responsible for the proper completion of this Contract.

4. All change orders shall be in writing and signed by both Owner and Contractor.

5. Contractor warrants it is adequately insured for injury to its employees and others incurring loss or injury as a result of the acts of Contractor or its employees and subcontractors.

6. Contractor shall obtain all permits necessary for the work to be performed and costs of permits are included in the cost breakdown given to the Owner.

7. Contractor agrees to remove all debris and leave the premises in broom clean condition.

8. In the event Owner shall fail to pay any periodic or installment payment due hereunder, Contractor may cease work without breach pending payment or resolution of any dispute.

9.All disputes hereunder shall be resolved by binding arbitration in accordance with the rules of the American Arbitration Association.

10. Contractor shall not be liable for any delay due to circumstances beyond its control including strikes, casualty, weather or general unavailability of materials or sub-contractors.

11. Contractor warrants all work for a period of 12 months following completion.

12. Owners will insure the home with their own builders rick policy.

13.  Contractor will not be liable for any cost increases due to material or labor, or any unknown expenses for any required or necessary material from when this bid was given on February of 2017.  Any additional costs for material, labor, and unknown areas will be paid by the owners.

ARTICLE 6. OTHER TERMS

Signed this ____day of________________, 20_____.

______________________________

Owner

Recovery Land Holdings LLC

______________________________

Contractor (David Beck Peterson)

Beck Commercial LLC