BUILDING CONTRACT

THIS AGREEMENT made this 21st day September, 2017, by and between Beck Homes LLC , hereinafter called the Contractor, and Jeremy and Kaile Calder, hereinafter called the Owner.

WITNESSETH, that the Contractor and the Owner for the consideration named herein agree as follows:

ARTICLE 1. SCOPE OF THE WORK

The Contractor shall furnish all the materials and perform all of the work shown on the drawings and/or described to him by the owner, as annexed hereto as it pertains to work to be performed on property located at:  2802 South 3250 West Hurricane, Utah

ARTICLE 2. TIME OF COMPLETION

The work to be performed under this Contract shall be commenced on or before September 21, 2017 and shall be substantially completed on December 15th 2017. Time is of the essence.

ARTICLE 3. THE CONTRACT PRICE

The owner shall pay the Contractor for the material and labor to be performed under the Contract the sum of 59,790.00 US Dollars ($), subject to additions and deductions pursuant to authorized change orders.

ARTICLE 4. PROGRESS PAYMENTS

Payments of the Contract price shall be paid in the manner following:

Contractor will be paid in 3 installment payments.  First payment is due on September 21st, 2017.  Second Payment will be paid upon completion of 4-way inspection (Plumbing, HVAC, Electrical, and Framing inspection passed through city inspector.) Third and final payment will be paid upon the certificate of occupancy issued from Hurricane City

ARTICLE 5. GENERAL PROVISIONS

1. All work shall be completed in a workmanship like manner and in compliance with all building codes and other applicable laws.

2. To the extent required by law all work shall be performed by individuals duly licensed and authorized by law to perform said work.

3. Contractor may at its discretion engage subcontractors to perform work hereunder, provided Contractor shall fully pay said subcontractor and in all instances remain responsible for the proper completion of this Contract.

4. Contractor shall furnish Owner appropriate releases or waivers of lien for all work performed or materials provided at the time the next periodic payment shall be due.

5. All change orders shall be in writing and signed by both Owner and Contractor.

6. Contractor warrants it is adequately insured for injury to its employees and others incurring loss or injury as a result of the acts of Contractor or its employees and subcontractors.

7. Contractor shall obtain all permits necessary for the work to be performed and costs of permits are included in the cost breakdown given to the Owner.

8. Contractor agrees to remove all debris and leave the premises in broom clean condition.

9. In the event Owner shall fail to pay any periodic or installment payment due hereunder, Contractor may cease work without breach pending payment or resolution of any dispute.

10. All disputes hereunder shall be resolved by binding arbitration in accordance with the rules of the American Arbitration Association.

11. Contractor shall not be liable for any delay due to circumstances beyond its control including strikes, casualty, weather or general unavailability of materials or sub-contractors.

12. Contractor warrants all work for a period of 12 months following completion.

13. Owners will insure the home with their own policy.

14.  Contractor will not be liable for any cost increases due to material or labor, or any unknown expenses for any required or necessary material from when this bid was given on AUgust, 2017.  Any additional costs for material, labor, and unknown areas will be paid by the owners.

ARTICLE 6. OTHER TERMS

Signed this ____day of________________, 20_____.

______________________________

Owner

______________________________

Contractor